CLEF 2026 SimpleText — Task 1

Complete Project Documentation & Status Report

Team: Tokatrons  |  Updated: March 2026

# 1. Current Status Dashboard

Quick overview of where the project stands right now based on the completed notebook.

| Component | Status | Details |
| --- | --- | --- |
| Environment Setup | ✅ DONE | Colab + Drive mounted, all libraries installed |
| Data Download | ✅ DONE | Cochrane-auto cloned from GitHub to Drive |
| Data Loading | ✅ DONE | Task 1.1 + 1.2 train/val CSVs loaded |
| Base Model | ✅ DONE | facebook/bart-large-cnn loaded on T4 GPU |
| Fine-tuning (Task 1.1) | ✅ DONE | 3 epochs on 11,510 sentence pairs |
| Model Saved | ✅ DONE | Saved to MyDrive/SimpleText2025/models/bart-cochrane-11/ |
| SARI Evaluation | ✅ DONE | Score: 26.37 on 200 val samples |
| Submission File (Task 1.1) | ✅ DONE | tokatrons_task11_BARTFineTuned.zip ready |
| CodaBench Upload | ⬜ PENDING | Zip ready, needs manual upload |
| Task 1.2 Fine-tuning | ⬜ PENDING | Document-level — not started yet |
| Plan-Guided Approach | ⬜ PENDING | Using label column — next major step |
| SARI Improvement | ⬜ PENDING | Need to reach ~35.5 from current 26.37 |

# 2. What We Did — Complete Notebook Walkthrough

This section documents every step executed in the Colab notebook, in order, with what each step does and why.

## 2.1  Environment Setup

| Code | What it does | Why needed |
| --- | --- | --- |
| drive.mount('/content/drive') | Connects Google Drive to Colab | Persistent storage — files survive session restarts |
| pip install transformers datasets sentencepiece | Installs HuggingFace libraries | Required for BART model loading and training |
| pip install git+github.com/feralvam/easse.git | Installs EASSE from GitHub | Standard pip install broken on Python 3.12 — GitHub source works |
| os.environ[HF_TOKEN] | Sets HuggingFace auth token | Avoids rate limiting when downloading models |

⚠️ Key finding: EASSE must be installed from GitHub, not pip, on Python 3.12.

## 2.2  Data Download

%cd /content/drive/MyDrive/SimpleText2025

!git clone https://github.com/JanB100/cochrane-auto

This clones the Cochrane-auto dataset directly into Google Drive so it persists across sessions. The data folder structure after cloning:

cochrane-auto/data/

cochraneauto_sents_train.csv   ← Task 1.1 training (11,510 rows)

cochraneauto_sents_val.csv     ← Task 1.1 validation (1,697 rows)

cochraneauto_sents_test.csv    ← Task 1.1 internal test

cochraneauto_docs_train.csv    ← Task 1.2 training

cochraneauto_docs_val.csv      ← Task 1.2 validation

## 2.3  Data Loading & Key Columns

Loaded using pandas read_csv. Key columns used:

| Column | Task | Type | Example Value |
| --- | --- | --- | --- |
| complex | 1.1 & 1.2 | string | Three studies (146 participants) met our selection criteria. |
| simple | 1.1 | string (Python list) | ['All three studies compared palliative care...', 'In all three...'] |
| label | 1.1 | string | rephrase / delete / split / merge / copy |
| pair_id | 1.1 & 1.2 | string | CD012936 |
| para_id | 1.1 | int | 0 |
| sent_id | 1.1 | int | 3 |

⚠️ Important: The simple column in Task 1.1 is stored as a Python list string (e.g. "['sent1', 'sent2']") and must be parsed with ast.literal_eval() before use.

## 2.4  Label Distribution (Task 1.1)

| Label | Meaning | % of Data |
| --- | --- | --- |
| rephrase | Reword in simpler language | 45.3% |
| delete | Remove sentence entirely | 35.3% |
| merge | Combine with next sentence | 6.5% |
| split | Break into multiple sentences | 4.5% |
| copy | Keep as-is | 8.4% |

Key insight: 35% of sentences should be deleted, not simplified. This is important for the plan-guided approach later.

## 2.5  Base Model — Zero-Shot Testing

Before fine-tuning, we tested facebook/bart-large-cnn directly on biomedical text. Results were poor:

| Example | Text |
| --- | --- |
| Input | We included 16 RCTs (2232 couples analysed). |
| Zero-shot output | We included 16 RCTs (2232 couples analysed) and 16 couples analysed. |
| What we need | We found 16 randomised controlled trials comparing glucocorticoids versus placebo in 2232 couples. |

Problem: The model was trained for news summarization, not biomedical simplification. It just repeats the input and adds nonsense. Fine-tuning is essential.

## 2.6  Bugs Encountered & Fixed

Multiple library compatibility issues were hit and fixed during setup:

| Bug | Root Cause | Fix |
| --- | --- | --- |
| KeyError: Unknown task text2text-generation | New transformers version removed this pipeline task | Used BartForConditionalGeneration directly instead of pipeline() |
| AttributeError: as_target_tokenizer() | Method removed in newer transformers | Used text_target= parameter in tokenizer() call |
| DeprecationWarning: logging_dir | Deprecated in transformers v5.2 | Removed logging_dir from Seq2SeqTrainingArguments |
| TypeError: unexpected keyword tokenizer | Seq2SeqTrainer renamed the argument | Changed tokenizer= to processing_class= |
| NameError: trainer is not defined | Colab session restarted, lost all variables | Re-ran all cells from top in correct order |
| ModuleNotFoundError: easse | pip install easse fails on Python 3.12 | pip install git+https://github.com/feralvam/easse.git |
| FileNotFoundError: task11_test.json | File added as Drive shortcut, not actual file | Downloaded file directly and re-uploaded to Drive folder |

## 2.7  Dataset Class — CochraneDataset

A custom PyTorch Dataset class was written to handle the Cochrane-auto data format:

class CochraneDataset(Dataset):

# Drops null rows, parses simple column from list string

# Tokenizes complex → input_ids + attention_mask

# Tokenizes simple  → labels (with -100 for padding)

# Returns dict ready for Seq2SeqTrainer

| Design Decision | Reason |
| --- | --- |
| dropna(subset=['complex','simple']) | Removes rows with missing data to avoid training errors |
| ast.literal_eval() on simple column | simple is stored as "['sent1', 'sent2']" string, must be parsed |
| text_target= parameter | Correct way to tokenize labels in new transformers versions |
| label_ids[...] = -100 | Tells the loss function to ignore padding tokens |
| max_input_len=512, max_target_len=256 | Fits GPU memory while covering most sentence lengths |

## 2.8  Fine-tuning Configuration

| Parameter | Value Used | Notes |
| --- | --- | --- |
| Base model | facebook/bart-large-cnn | Strong seq2seq baseline |
| Epochs | 3 | Starting point — can increase |
| Train batch size | 4 | Fits T4 GPU (16GB) comfortably |
| Eval batch size | 4 | Same as train |
| Warmup steps | 100 | Stabilises early training loss |
| Weight decay | 0.01 | L2 regularisation, prevents overfitting |
| fp16 | True | Half-precision — ~2x faster on GPU |
| eval_strategy | epoch | Evaluates after each epoch |
| load_best_model_at_end | True | Auto-saves best checkpoint |
| predict_with_generate | True | Required for seq2seq generation during eval |
| report_to | none | Disables wandb/tensorboard logging |

## 2.9  Training Time & Hardware

| Item | Details |
| --- | --- |
| GPU | T4 (Google Colab free tier, 16GB VRAM) |
| Training samples | 11,510 sentence pairs |
| Epochs | 3 |
| Estimated training time | ~40-50 minutes total |
| Model save location | MyDrive/SimpleText2025/models/bart-cochrane-11/ |

## 2.10  Prediction Speed Issue & Fix

Original prediction code ran one sample at a time — too slow for 9,000 test samples:

| Method | Speed | Time for 9,000 Samples |
| --- | --- | --- |
| One by one (original) | ~1 sample/sec | ~2.5 hours ❌ |
| Batch size 32, beams=2 | ~30 samples/sec | ~5-10 mins ✅ |
| Batch size 64, beams=1 (greedy) | ~50 samples/sec | ~3-5 mins ✅ fastest |

Fix applied: Used tokenizer batch processing (padding=True) + model.generate() on batches + beams reduced from 4 to 1 for speed.

## 2.11  Submission File Generation

The final submission for Task 1.1 follows this exact format required by CodaBench:

[{

'pair_id':    'CD012520',

'para_id':    0,

'sent_id':    0,

'complex':    'We included seven cluster-randomised trials...',

'prediction': 'Seven trials with 42,489 patients were included.',

'run_id':     'tokatrons_task11_BARTFineTuned'

}, ...]

File naming convention:  <team-id>_<task-id>_<method-used>.json

| File | Location in Drive | Size |
| --- | --- | --- |
| tokatrons_task11_BARTFineTuned.json | SimpleText2025/outputs/ | ~3,882 KB |
| tokatrons_task11_BARTFineTuned.zip | SimpleText2025/outputs/ | ~3,882 KB |

# 3. Results & Key Findings

## 3.1 SARI Score — Main Evaluation Metric

SARI (System output Against References and against the Input) measures simplification quality. It rewards adding simpler words, keeping correct words, and deleting complex words. Range: 0-100, higher is better.

| System | SARI Score | Gap to Target |
| --- | --- | --- |
| No fine-tuning (bart-large-cnn zero-shot) | ~15-20 | -15 to -20 points |
| Our fine-tuned BART (3 epochs) | 26.37 | -9.13 points |
| Paper's plan-guided BART (target) | ~35.5 | — (target) |

Our model improves substantially over zero-shot but has a ~9 point gap to the paper's best system. This gap is explained by the missing plan-guided approach.

## 3.2 Qualitative Analysis — What Our Model Gets Right and Wrong

| Example # | Input | Our Prediction | Reference | Assessment |
| --- | --- | --- | --- | --- |
| 1 | We included 16 RCTs (2232 couples analysed). | We included 16 studies (2232 couples analysed). | We found 16 randomised controlled trials... in 2232 couples undergoing IVF/ICSI. | Partial — simplified but didn't expand jargon |
| 2 | We are uncertain whether glucocorticoids improved live birth rates (OR 1.37, 95% CI 0.69 to 2.71; 2 RCTs; very low-certainty evidence). | We are uncertain whether glucocorticoids improved live birth rates (OR 1.37). | Considering the quality of evidence, we are uncertain whether there was a difference in live birth rates. | Poor — just truncates, doesn't rephrase |
| 3 | This suggests that if the chance of live birth... is assumed to be 9%, the chance following glucocorticoids would be between 6% and 21%. | The chance of live birth following no glucocorticoids is assumed to be 9%. | The evidence suggests that if the chance of live birth... is assumed to be 9%, the chance would be between 6% and 21%. | Okay — close to reference |

## 3.3 Why the Gap Exists — Root Causes

- Model doesn't know when to delete sentences (35% of labels are 'delete' — model keeps them)

- Model doesn't expand medical abbreviations (RCTs, CI, OR, IVF/ICSI, etc.)

- Only 3 epochs — model hasn't fully converged

- No label guidance — model treats all sentences the same regardless of what operation is needed

# 4. Next Steps — What To Do Now

## 4.1 Immediate Actions (This Week)

| Priority | Action | Expected Outcome |
| --- | --- | --- |
| 🔴 High | Upload tokatrons_task11_BARTFineTuned.zip to CodaBench | Get official evaluation score on test set |
| 🔴 High | Download official Task 1.2 test file from organizers Drive | Needed for document-level submission |
| 🟡 Medium | Fine-tune Task 1.2 (document-level) using docs_train.csv | Task 1.2 submission file |
| 🟡 Medium | Join Google Group if not already: groups.google.com/g/simpletext | Access to new 2026 test data when released |

## 4.2 Model Improvement Plan

| Option | SARI Gain | Effort | How |
| --- | --- | --- | --- |
| Train more epochs (5-7 total) | +2 to 4 | Low — just increase num_train_epochs | Resume training from saved checkpoint |
| Switch base to T5-base | +3 to 5 | Medium — retrain from scratch (~45 min) | T5 better suited for text-to-text tasks |
| Plan-guided approach ✅ RECOMMENDED | +5 to 9 | High — extra planning model needed | Use label column as control token prefix |

## 4.3 Plan-Guided Approach — How It Works

This is the paper's best-performing approach and the clearest path to reaching SARI ~35.5. Here's exactly how it works:

- Step 1 — Train a planning classifier to predict the label (rephrase/delete/split/merge/copy) for each sentence

- Step 2 — Prepend the predicted label as a control token to each input

- Step 3 — Fine-tune BART on inputs with control tokens so it learns to apply the right operation

Example with control tokens:

# Input with label prefix:

[DELETE] Methodological weaknesses among these trials included lack of allocation concealment.

# Input with label prefix:

[REPHRASE] Two randomised trials with a total of 161 participants were included.

# Output: Two trials with 161 participants were included in this review.

Why this works: The model knows in advance whether to delete, rephrase, split or merge — so it does not keep everything conservatively. This directly addresses the biggest weakness in our current model.

## 4.4 Task 1.2 — Document-Level Plan

Task 1.2 uses the same approach but on full documents. Key differences:

| Item | Task 1.1 (Sentence) | Task 1.2 (Document) |
| --- | --- | --- |
| Input | Single sentence | Full abstract (10-17 sentences) |
| Output | Simplified sentence | Simplified document |
| Training file | cochraneauto_sents_train.csv | cochraneauto_docs_train.csv |
| Max input length | 512 tokens | 1024 tokens (needs more GPU memory) |
| Submission file | task11_test.json | task12_test.json |
| run_id format | tokatrons_task12_BARTFineTuned | Same naming pattern |

# 5. Colab Restart Guide — Run These Cells Every Session

Colab loses all variables on restart. Always run these cells in order before doing anything else:

Cell 1 — Mount Drive + Install

from google.colab import drive

drive.mount('/content/drive')

!pip install transformers datasets sentencepiece -q

!pip install git+https://github.com/feralvam/easse.git -q

Cell 2 — Load Data

import pandas as pd, ast, os

data_path = '/content/drive/MyDrive/SimpleText2025/cochrane-auto/data'

train_11 = pd.read_csv(f'{data_path}/cochraneauto_sents_train.csv')

val_11   = pd.read_csv(f'{data_path}/cochraneauto_sents_val.csv')

train_12 = pd.read_csv(f'{data_path}/cochraneauto_docs_train.csv')

val_12   = pd.read_csv(f'{data_path}/cochraneauto_docs_val.csv')

print(f'Task 1.1 train: {len(train_11)} | val: {len(val_11)}')

Cell 3 — Load Saved Fine-tuned Model

from transformers import BartTokenizer, BartForConditionalGeneration

import torch

model_save_path = '/content/drive/MyDrive/SimpleText2025/models/bart-cochrane-11'

tokenizer = BartTokenizer.from_pretrained(model_save_path)

model = BartForConditionalGeneration.from_pretrained(model_save_path)

model = model.to('cuda' if torch.cuda.is_available() else 'cpu')

print(f'Model on: {model.device}')

Cell 4 — Simplify Function

def simplify_batch_fast(texts, batch_size=64):

all_predictions = []

for i in range(0, len(texts), batch_size):

batch = texts[i:i+batch_size]

inputs = tokenizer(batch, return_tensors='pt', max_length=256,

truncation=True, padding=True).to(model.device)

with torch.no_grad():

outputs = model.generate(**inputs, max_length=128,

num_beams=1, do_sample=False)

all_predictions.extend(tokenizer.batch_decode(outputs,

skip_special_tokens=True))

return all_predictions

# 6. Drive File Inventory

| File / Folder | Path in Drive | Status | Notes |
| --- | --- | --- | --- |
| cochrane-auto/ (repo) | SimpleText2025/cochrane-auto/ | ✅ | Cloned from GitHub |
| sents_train.csv | cochrane-auto/data/ | ✅ | 11,510 rows — Task 1.1 train |
| sents_val.csv | cochrane-auto/data/ | ✅ | 1,697 rows — Task 1.1 val |
| docs_train.csv | cochrane-auto/data/ | ✅ | Task 1.2 train |
| docs_val.csv | cochrane-auto/data/ | ✅ | Task 1.2 val |
| bart-cochrane-11/ | SimpleText2025/models/ | ✅ | Fine-tuned model saved here |
| task11_test.json | SimpleText2025/ | ✅ | Official submission test file |
| task12_test.json | SimpleText2025/ | ⬜ | Need to download from organizers |
| tokatrons_task11_BARTFineTuned.json | SimpleText2025/outputs/ | ✅ | 3,882 KB — ready |
| tokatrons_task11_BARTFineTuned.zip | SimpleText2025/outputs/ | ✅ | 3,882 KB — ready to upload |

Team Tokatrons  |  CLEF 2026 SimpleText Task 1  |  Internal Documentation  |  March 2026